# **21st March 2023 Meeting**

|  |  |
| --- | --- |
|  | |
| **Document Intention:** | Development meeting. |
| **Document Authors:** | Alfred Manville |
| **Document Version Date-Stamp:** | 23/03/2023 |
| **Document Version:** | 1 |
| **Document Version History:** | |
| 1. Document created. | |
| **Goals:** | |
| * Start the Staff Package (Karan Sambee) * Start the Stock Package (Syed Hussain) * Start the Rates Package (Mohamed Mudhir) * Learn the architecture of the database classes * Setup git | |

**Actions**

* Mohamed Mudhir did not turn up.
* Stock package started, entity class for BlankType completed.
* Found out that Karan Sambee had started the Reports package and told him to conform to the interface.
* Architecture of database classes explained to Syed Hussain.

**Progress Results and Continuation**

* 2/9 Packages complete (Database, Utils)
* 3/7 Packages in progress (Staff – 10%, Stock – 25%, Reports – 30%)