# **23rd March 2023 Meeting**

|  |  |
| --- | --- |
|  | |
| **Document Intention:** | Development meeting. |
| **Document Authors:** | Alfred Manville |
| **Document Version Date-Stamp:** | 23/03/2023 |
| **Document Version:** | 1 |
| **Document Version History:** | |
| 1. Document created. | |
| **Goals:** | |
| * Continue the Staff Package (Karan Sambee) * Continue the Stock Package (Syed Hussain) * Start the Rates Package (Mohamed Mudhir) * Rebase interface updates | |

**Actions**

* Mohamed Mudhir did not turn up again.
* Stock package continued, controller class for package in progress.
* Karan Sambee did not turn up.
* Karan Sambee reports more progress on table class.

**Progress Results and Continuation**

* 2/9 Packages complete (Database, Utils)
* 3/7 Packages in progress (Staff – 45%, Stock – 80%, Reports – 30%)