# **29th March 2023 Meeting**

|  |  |
| --- | --- |
|  | |
| **Document Intention:** | Development meeting. |
| **Document Authors:** | Alfred Manville |
| **Document Version Date-Stamp:** | 22/04/2023 |
| **Document Version:** | 1 |
| **Document Version History:** | |
| 1. Document created. | |
| **Goals:** | |
| * Continue the Staff Package (Karan Sambee) * Continue the Stock Package (Syed Hussain) * Start the GUI Package (Samina Matin) * Start the rates package (Mohammed Mudhir) * Assist with package development. (Alfred Manville) | |

**Actions**

* The rates package was started (Mohammed Mudhir)
* Stock package completed (Syed Hussain).
* Login GUI designed (Samina Matin).
* Staff Package almost completed (Karan Sambee).

**Progress Results and Continuation**

* 3/9 Packages complete (Database, Utils, Stock)
* 4/6 Packages in progress (Staff – 90%, GUI – 5%, Reports – 30%, Rates – 20%)