# **30th March 2023 Meeting**

|  |  |
| --- | --- |
|  | |
| **Document Intention:** | Development meeting. |
| **Document Authors:** | Alfred Manville |
| **Document Version Date-Stamp:** | 22/04/2023 |
| **Document Version:** | 1 |
| **Document Version History:** | |
| 1. Document created. | |
| **Goals:** | |
| * Finish the Staff Package (Karan Sambee) * Start the Customer Package (Syed Hussain, Karan Sambee) * Continue the rates package (Mohammed Mudhir) * Continue GUI development (Samina Matin) * Assist with package development. (Alfred Manville) * Intergrate packages. (Alfred Manville) | |

**Actions**

* The rates package was continued (Mohammed Mudhir)
* Staff package completed (Karan Sambee).
* Customers package started (Syed Hussain, Karan Sambee)
* Customer Editor GUI designed (Samina Matin)

**Progress Results and Continuation**

* 4/9 Packages complete (Database, Utils, Stock, Staff)
* 3/5 Packages in progress (Customers – 10%, GUI – 10%, Reports – 30%, Rates – 20%)